Table of Contents

# Gaps & Actions — Datalake Platform GUI

Cutoff: 2026-05-12. Branch: feature/customer-view-availability (HEAD a4fdc19). All references use file paths relative to the repo root.

## 1. Missing mappings (endpoint exists but no callback / page reference found, or vice versa)

| ID | Item | Evidence | Notes |
| --- | --- | --- | --- |
| M-01 | BE-039 GET /api/v1/datacenters/{dc_code}/sales-potential (v1) | services/datacenter-api/app/routers/datacenters.py:316 and src/services/api_client.py:1091 get_dc_sales_potential — only used as v1 reference; the live UI now calls /sales-potential/v2 (api_client.py:1102). The v1 endpoint has no remaining callback referencing it. | Candidate for deprecation. Confirm zero callers (grep -rn get_dc_sales_potential( ) and remove v1 router + service helper. |
| M-02 | BE-018 phys-inv overview by-role, BE-020 manufacturer, BE-021 location consumed only by update_phys_inv_chart (app.py:958-1015) | Same. | OK — covered by FE-009/10/11. |
| M-03 | api_client.get_panel_definitions mapped to PUT in CRM Panels page; but the GET sister call api.get_panel_definitions is also used in CRM Thresholds (crm_thresholds.py) and CRM Infra Sources (crm_infra_sources.py) pages. | api_client.py:1398, multiple page imports. | OK — emitted as FE-140 + reused for FE-138/FE-142. |
| M-04 | auranotify_client calls GET /api/sla/datacenter-services directly from the GUI (src/services/auranotify_client.py:37), and datacenter-api also exposes GET /api/v1/sla/datacenter-services (routers/datacenters.py:51) which proxies the same upstream. | Two parallel code paths to the same external. | The home, datacenters, global_view, and availability_annual pages call the datacenter-api proxy via api.get_dc_availability_sla_items_for_dcs (api_client.py:971). Direct AuraNotify call only inside auranotify_client.get_customer_availability_bundle and get_dc_availability_sla_item. Recommend consolidating: route everything through datacenter-api so caching, auth, and rate-limiting live in one place. |
| M-05 | BE-019 GET /api/v1/physical-inventory/customer is mapped on the customers_list page (FE-088). No other consumer. | OK. | None. |
| M-06 | api.refresh_platform_redis_caches calls three services’ POST /api/v1/admin/cache/refresh (datacenter-api, customer-api, crm-engine). The admin-api has no /admin/cache/refresh route. | api_client.py:1599-1626 lists targets; services/admin-api/app/routers/ has no admin_cache module. | Intentional (admin-api has no warm cache), but document explicitly so future ops do not expect it. |
| M-07 | Settings → Auth Settings page (src/pages/settings/iam/auth_settings.py) → no callbacks identified, no obvious API integration. | Frontend pages inventory phase. | Action: confirm whether this is a stub page or whether dynamic controls (JWT TTL, session timeout) are missing. |
| M-08 | LDAP upsert/mapping CRUD (admin_client.upsert_ldap_config, add_ldap_group_mapping, delete_ldap_group_mapping) — only the test connection callback was found in ldap_callbacks.py:37. The save/add/delete operations are presumed to go through Flask form handlers but were not located in scope. | FE-125, FE-127, FE-128 are marked low-confidence assumptions. | Action: read src/pages/settings/integrations/ldap.py end-to-end and confirm whether form submit is a Dash callback or a Flask @auth_bp.route("/auth/ldap-settings/save", methods=["POST"]) handler. |
| M-09 | The home page calls api.get_sla_by_dc (FE-015) but the SLA “by_dc” payload is read from data.get("by_dc") of GET /api/v1/sla. Confirm the backend response includes the by_dc key when an upstream SLA service is unreachable; otherwise fallback returns _EMPTY_SLA_BY_DC. | api_client.py:324-333. | Low risk — already handled by stale-while-error, but worth a regression test. |
| M-10 | dc_detail page (src/pages/dc_detail.py) registers zero callbacks. It is a static read-only layout that calls api.get_dc_details and api.get_dc_racks at build time. Many DC-related dynamic actions live on /datacenter/<id> (dc_view) instead. | Page inventory. | Action: document the difference between /datacenter/<id> and /dc-detail/<id> paths or merge them; current dual-page model is confusing. |
| M-11 | floor_map.py and region_drilldown.py register zero callbacks; the rack-detail click handler lives in app.py:1340 instead. | OK by design but split-brain (callback in app.py for component owned by floor_map page). | Consider moving show_rack_detail callback into floor_map.py for cohesion. |
| M-12 | Backend response shape for GET /api/v1/dashboard/overview (BE-041) — _EMPTY_DASHBOARD in api_client.py:26-70 lists nested keys overview, platforms, energy_breakdown, classic_totals, hyperconv_totals, ibm_totals. Confirm dc_service.get_global_dashboard returns the same nested layout under load — schema drift would silently degrade home cards. | api_client.py:26-70. | Action: write a contract test against GlobalOverview pydantic model in services/datacenter-api/app/models/schemas.py. |

## 2. Low-confidence mappings

| ID | Flow / row | Reason | Recommended verification |
| --- | --- | --- | --- |
| L-01 | FE-125, FE-127, FE-128 (LDAP CRUD) | Page-side wiring not in scope reads; admin_client exposes the functions but no Dash callback found. | Open src/pages/settings/integrations/ldap.py and locate the form submit hook. |
| L-02 | FE-152 (CRM Overview page) | Crm_overview.layout wiring not deeply read. | Open file and confirm it really calls api.get_crm_discovery_counts. |
| L-03 | FE-153 (AuraNotify settings page) | Page not deeply read. | Open src/pages/settings/integrations/auranotify.py. |
| L-04 | BE-039 dc_sales_potential (v1) | Service fn signature inferred; inline body in dc_service. | Search for def dc_sales_potential in dc_service.py to confirm. |
| L-05 | FE-105 region_drilldown | Page returns a static layout; only callable api fn assumed. | Confirm by reading src/pages/region_drilldown.py. |
| L-06 | BE-124/125 Flask /auth/login / /auth/logout | Inferred from app.py:80 register_blueprint(auth_bp). | Read src/auth/routes.py. |
| L-07 | Auth scopes used by visible_sections | render_main_content calls get_visible_sections(uid, page_code) (app.py:574) — the set of supported page_code values is not enumerated here. | Read src/auth/permission_service.py:resolve_pathname_to_page_code. |

## 3. Risks

### R-01 Cache invalidation is one-sided after settings PUT/DELETE

api_client._invalidate_sellable_caches (api_client.py:1549-1559) deletes only the GUI-side in-memory LRU. The crm-engine’s own Redis (db=2) snapshot at sellable_snapshot:* is not invalidated. Until the next scheduler tick or until POST /admin/cache/refresh is called explicitly, the recalculated values may not appear. The Settings page invitations to “refresh cache” (FE-107) are a workaround but not enforced after each PUT.

Action: change the PUT/DELETE callbacks on Thresholds / Panels / Infra-sources / Ratios / Unit-conversions / Price-overrides to also POST /api/v1/admin/cache/refresh to crm-engine when the operator confirms. Otherwise document the lag in the Settings UI.

### R-02 Schedulers do not propagate the authenticated user identity

scheduler_service.py:start_scheduler runs jobs in background threads (no Flask request context). api._auth_headers() (api_client.py:183-197) returns an empty dict outside of request context, meaning the scheduler-driven HTTP calls hit backend services WITHOUT a JWT. This works today because API_AUTH_REQUIRED defaults to false. The moment auth is turned on in production, scheduler warmup will silently fail (or 401) and the cache will not warm.

Action: provide a service-account JWT or a backend-only bypass for the prefetch scheduler. Best implemented in api_client.py by allowing an injected subject_id parameter that creates a token for a “system” user.

### R-03 Per-process customer availability cache is not shared across Gunicorn workers

api_client.get_customer_availability_bundle uses an in-process dict (_CUSTOMER_AVAIL_CACHE, api_client.py:887). With 4 Gunicorn workers, the first customer-view request to each worker may take seconds while AuraNotify cold-fetches. The _warm_worker_local_customer_availability_cache() thread (app.py:146) addresses this at startup, but only for WARMED_CUSTOMERS × cache_time_ranges. New customers / new ranges still cold-hit per worker.

Action: either (a) move this cache to Redis on customer-api side and have the GUI proxy through customer-api, or (b) accept the cost and document. The current task name (feature/customer-view-availability) suggests this is being worked on.

### R-04 crm-engine ↔ datacenter-api Redis coupling

sellable_service.compute_summary reads dc_details:* keys from datacenter-api’s Redis db=0. This works because both services share the same Redis instance via env vars, but means crm-engine cannot be deployed against a different Redis than datacenter-api. If someone scales them apart, sellable values silently fall back to HTTP /compute/{kind} which is slower and only handles the cluster-filtered path.

Action: document this explicitly in TOPOLOGY_AND_SETUP.md (it is implicit today). Add an integration test that injects a separate Redis URL and verifies sellable summary still works.

### R-05 update_phys_inv_chart drill-down uses Plotly label string as endpoint param

app.py:1000 passes clicked_label (the y-axis text) directly to api.get_physical_inventory_overview_manufacturer(role=clicked_label). If the role string contains a slash or special char, the chart label may not match the backend’s expected exact string. Currently URL-encoded by quote() inside api_client (api_client.py:528 — quote(role, safe='')).

Action: confirm the backend get_physical_inventory_overview_manufacturer does a case-insensitive lookup, or normalize roles to a slug. Add a test.

### R-06 admin-api not exposed via ingress

k8s/ingress.yaml has no rule for /api/v1/users|roles|teams|ldap|audit. The GUI pod calls admin-api over the internal K8s service DNS. This is OK while admin features are accessed through the Dash UI but blocks any external admin tooling.

Action: confirm with platform team whether external admin tooling is planned. If yes, add an ingress rule (with stricter authz).

### R-07 query_overrides allow arbitrary SQL via Query Explorer

src/pages/query_explorer.py:on_save / on_add writes to src/services/query_overrides.py. Behind that, query-api /api/v1/queries/{key} will execute it. The override path is local to the GUI container. This is a privileged surface — anyone with can_view(query_explorer) can ship SQL into the registry.

Action: gate Save/Add behind an admin permission (today it relies only on the page-level can_view). Also log every save to admin-api audit_log.

### R-08 _client_crm httpx client is process-shared but other clients are thread-local

api_client.py:161 _client_crm is a single httpx.Client at module scope, while dc/cust/query clients are thread-local (api_client.py:130-156). httpx.Client is documented as not safe to share across threads. Under Gunicorn gthread workers this is racy.

Action: convert _client_crm to the same thread-local pattern.

## 4. Validation checklist (15 critical flows to run end-to-end)

These represent the golden paths to verify after any backend change or Redis flush.

- Home overview loads within 3s — GET /api/v1/dashboard/overview + GET /api/v1/datacenters/summary + GET /api/v1/sla + GET /api/v1/sla/datacenter-services + GET /api/v1/physical-inventory/overview/by-role (FE-012/13/14/15/16).

- DC view full render for an active DC code (e.g. DC13) — ~15 endpoint fan-out (FE-021..036). Tabs should all show data.

- Cluster filter on DC view — Classic and Hyperconv selectors should re-render the compute panel + the sellable card in lock-step (FE-037/038/039/040/041).

- Globe pin click → DC info card without page navigation (FE-059). Must also trigger background warm_dc_priority (FE-060). Subsequent click should be instant.

- Building → floor map → rack click sequence — FE-064 → FE-065 → FE-067 → rack devices panel populates.

- Customer view ITSM tab — three endpoints (summary/extremes/tickets) must populate consistently with the same time range.

- Customer view Sales tab — five endpoints (summary/items/efficiency/catalog-valuation/efficiency-by-category). Verify catalog price overrides take effect after FE-150.

- Customer view Availability bundle — AuraNotify badges should show service + VM outage counts for selected customer (FE-084).

- Customer list grid + search filter (FE-087/088/089) — physical inventory column should show device count per customer.

- Query Explorer Run for a known registry key (e.g. nutanix_host_count) returns a value. Then Save an override and Reset (FE-094/096/097).

- CRM Sellable Potential dashboard for dc_code=* and for one specific DC (FE-099/100). Switching DC re-fetches summary + by-panel.

- Settings → CRM Service Mapping: select a row, change page assignment, Save. Verify the corresponding sales/efficiency-by-category endpoint result changes after the next cache window.

- Settings → CRM Thresholds: PUT a new threshold, verify the Sellable Potential card on dc_view updates within one cache cycle or after FE-107 (Refresh Cache).

- Settings → IAM: AD search + import a user; the imported user should appear in GET /api/v1/users; assign roles; logout/login as that user and confirm permissions reflect (touches admin-api + auth-db + Flask login).

- Settings → Cache Refresh (FE-107): button click must show success for all three target services within ~10 minutes (the documented warm budget) and home page should render with hot cache after.

## 5. Recommended next steps (ordered)

| # | Step | Owner | Output | Done criteria | Est. effort |
| --- | --- | --- | --- | --- | --- |
| S-01 | Resolve M-08 (LDAP CRUD wiring): read src/pages/settings/integrations/ldap.py fully and document the Flask vs Dash callback split. | FE-arch | Updated frontend_flows.csv rows for FE-125/127/128 with confidence=high. | All LDAP CRUD flows traced to either a Dash callback or a Flask route. | 0.5d |
| S-02 | Resolve L-01..L-07: open the seven low-confidence files, replace any “assumption” notes. | FE-arch | Confidence upgrades in master CSV. | No low confidence rows remain. | 0.5d |
| S-03 | Fix R-08: convert _client_crm to thread-local pattern in api_client.py. | FE-arch | Patch + test under gthread workers. | Under load test, no httpx.HTTPError: connection_busy / RuntimeError: Cannot reuse client. | 0.25d |
| S-04 | Fix R-02 properly: introduce SYSTEM_USER_ID env var + api_client._auth_headers(subject_override=...); have scheduler pass it. | Platform | Patch + test with API_AUTH_REQUIRED=true. | Scheduler jobs continue warming when auth is on. | 0.5d |
| S-05 | Decide & implement R-01 (PUT → cache refresh): either auto-call /admin/cache/refresh after PUTs that invalidate sellable, or surface a “Pending changes — Apply” CTA in the Settings UI. | Product + FE | UX decision + patch. | After a PUT, the related Sellable card reflects the change within one user-visible operation. | 1d |
| S-06 | Deprecate v1 sales-potential (M-01): remove BE-039 and api.get_dc_sales_potential if no remaining callers (grep verifies). | BE | PR. | grep -rn get_dc_sales_potential\\( returns only the api_client export. | 0.25d |
| S-07 | Add contract test for GlobalOverview payload (M-12): pytest comparing _EMPTY_DASHBOARD shape vs services/datacenter-api/app/models/schemas.py:GlobalOverview. | BE | New test in services/datacenter-api/tests/. | CI green. | 0.25d |
| S-08 | Consolidate AuraNotify access (M-04): route customer_view availability through a new customer-api endpoint that wraps auranotify_client. | BE + FE | Backend route + GUI swap. | src/services/auranotify_client.py no longer imported outside backend tests. | 1d |
| S-09 | Add dc_detail callbacks or document why empty (M-10/M-11). Decide whether to merge /dc-detail/ and /datacenter/. | Product + FE | Decision doc. | Either page deleted or callbacks added. | 0.5d |
| S-10 | Document R-04 (Redis coupling) in docs/TOPOLOGY_AND_SETUP.md. Add integration test that runs crm-engine with a separate Redis URL. | BE | Docs update + test. | docs PR merged; test passes. | 0.5d |
| S-11 | Gate Query Explorer Save/Add behind admin permission (R-07) + audit-log every save. | FE + BE | Patch in query_explorer.py and query_service.py. | Non-admin sees disabled buttons; admin saves emit audit_log entry. | 0.5d |
| S-12 | Produce the full Draw.io diagram from drawio_blueprint.md. | Technical writer | architecture.drawio file in docs/. | Diagram renders 4 pages, all nodes labeled, edges colored per legend. | 1d |
| S-13 | Run the 15-flow validation checklist on a fresh deploy. | QA | Test report. | All 15 flows pass; failures triaged. | 1d |
| S-14 | Decide R-06 (admin-api ingress). | Platform | Either ingress rule or “internal-only” doc note. | k8s/ingress.yaml updated or doc note added. | 0.25d |
| S-15 | Address R-03 if customer-view-availability branch is to be promoted: choose either Redis-shared cache or document per-worker model. | FE + BE | Patch or doc. | Merge of feature/customer-view-availability includes the decision. | 1d |

## 6. Coverage Report

### Frontend

- Total UI flows captured: 165 (FE-001..FE-165), of which ~98 distinct user-triggered click/page-load actions and 8 scheduler/background flows.

- Pages covered: home, datacenters, dc_view, dc_detail, customer_view, customers_list, global_view, floor_map, query_explorer, crm_sellable_potential, availability_annual, region_drilldown, login, settings/dashboard, settings/iam/{users,teams,roles,permissions,audit,auth_settings}, settings/integrations/{ldap,crm_aliases,crm_thresholds,crm_panels,crm_infra_sources,crm_resource_ratios,crm_unit_conversions,crm_calc_config,crm_price_overrides,crm_overview,auranotify}, settings/crm_service_mapping.

- Pages with zero callbacks: dc_detail, floor_map (callback lives in app.py), region_drilldown, login (Flask-driven).

- Confidence distribution: high 152 / medium 8 / low 5.

### Backend

- Total endpoints captured: 125 across 5 microservices + AuraNotify external + Flask auth.

- Per service:

  - datacenter-api: 42 endpoints — coverage ~95% (v1 sales-potential is shadow; admin-cache/refresh covered).

  - customer-api: 17 endpoints — 100%.

  - crm-engine: 28 endpoints — 100%.

  - query-api: 2 endpoints (/queries/{key} + health) + 38 registry keys — 100%.

  - admin-api: 31 endpoints — 100%.

  - AuraNotify external: 3 endpoints inventoried, 0 backend wrapper — partial (proxy missing for customer downtimes).

  - Flask auth: 2 inferred routes (/auth/login, /auth/logout) — low confidence until S-02 resolves.

### End-to-end

- Total master rows: 100+ ui_action → endpoint chains.

- Status: complete 91 / partial 8 / missing 1.

- Missing: FE-156 (Auth Settings page) — only flow with status=missing.

- Partial: FE-082 (catalog-valuation, productpricelevels potentially empty), FE-105/152/153 (assumption-tier), FE-125/127/128 (LDAP CRUD wiring), FE-156 (auth-settings).

### Cache, scheduler & auth surface

- 3-tier cache stack mapped: in-memory LRU (GUI) → backend Redis (per-service db 0/1/2) → backend in-process TTL fallback.

- 11 scheduler jobs mapped (15m / 30m / 60m intervals + startup warmers).

- All JWT-protected endpoints flagged with auth_dependency (verify_api_user / verify_api_jwt).

### Outstanding open questions

- Permission codes vs pathname mapping (referenced by resolve_pathname_to_page_code — needs an enumeration to verify access-denied behavior on each route).

- Whether auth-db is a Postgres or sqlite per env — code paths exist for both (src/auth/migration.py).

- Concrete Redis DB usage table per service — inferred but not asserted in code or docs.